## Slide 1
CAMPUS COUPON
Phase 1: Planning, Requirements & Feasibility | ITC327W – Work-Integrated Learning | Assessment 1
Institution
Central University of Technology – Welkom Campus
Project
Team
Prominent Programmers (Pty) Ltd
Attendance
Verification
QR-based verified attendance for campus events
Module
Context
ITC327W Work-Integrated Learning – Academic Assessment
Rewards
System
Points-based coupon wallet redeemable at CUT Cafeteria

## Slide 2
The Project Team
Prominent Programmers (Pty) Ltd – ITC327W Work-Integrated Learning
Zangwa PEM
Mokone EK
Project / Requirements Lead
218004524
Supabase / Database Dev
221025681
Nkambule LG
Flutter / UI Developer
223000859
Nthako LM
Testing / Documentation
222031189
Mngxozana T
ASP.NET / API Developer
224022878
Ngwenya S | Mthokonya LR
Administrator (223045887)
ASP.NET / API Dev (221038861)

## Slide 3
Project Context
ITC327W Work-Integrated Learning – CUT Welkom Campus Engagement Platform
01
02
03
04
05
Academic Context
ITC327W Work-Integrated Learning project responding to real CUT Welkom Campus stakeholder needs.
The Core Problem
Fragmented event communication leads to low student engagement and unpredictable attendance.
Project Purpose
Centralise event discovery, RSVP, attendance verification, and rewards in one integrated platform.
Stakeholder Basis
Evidence-based engagement with the Student Development Officer – not assumptions.
End-to-End Flow
CUT Campus → Events → Students → RSVP → Attendance → Rewards → CUT Cafeteria

## Slide 4
Our External Stakeholder
Student Development Officer – CUT Welkom Campus | Confirmed: 26 August 2026
2
1
Validates Solution
Real-World Context
Confirms the proposed platform addresses real operational and student participation challenges.
Provides authentic campus environment insight and frames genuine student engagement needs.
3
4
Formal Confirmation
Feedback & Input
Signed stakeholder confirmation letter dated 26 August 2026, documenting formal project sign-off.
Participates in requirements discussions and provides iterative feedback throughout Phase 1.

## Slide 5
Start
End
Stakeholder Engagement: Evidence, Not Assumptions
Documented timeline of stakeholder participation during Phase 1 – ITC327W
Identification
Phase 1 – Step 1
Phase 1 – Step 2
Phase 1 – Step 3
Phase 1 – Step 4
Phase 1 – Step 5
Kick-off Meeting
Requirements Discussion
Stakeholder Feedback
Confirmation & Sign-off
Stakeholder identified: Student Development Officer, CUT Welkom Campus. Initial project discussion initiated.
Formal kick-off meeting conducted. Agenda documented. Meeting minutes recorded. Photographs taken as evidence.
Stakeholder requirements gathered. Problem validated. Scope and system needs discussed in detail.
Stakeholder reviewed initial requirements. Feedback documented. Requirements refined based on input received.
Formal confirmation letter signed. Stakeholder sign-off obtained: 26 August 2026. Requirements baseline established.

## Slide 6
The Problem We Are Solving
Fragmented campus event communication creates real operational and engagement challenges
01
02
03
04
05
Fragmented Communication
Event information is scattered across multiple uncoordinated channels with no central platform.
Limited Event Visibility
Students miss or overlook event information, resulting in low and unpredictable attendance.
Unpredictable RSVP & Attendance
No reliable RSVP mechanism means organisers cannot forecast attendance or plan resources.
Limited Attendance Data
Organisers lack verified attendance records, creating gaps in data and reporting accuracy.
Operational Challenges
Food waste risk, missed student opportunities, and unreliable data undermine campus operations.

## Slide 7
Introducing Campus Coupon
An integrated CUT event engagement platform — centralising communication, RSVP, attendance verification, and rewards
Discover & RSVP
Students discover campus events, view details, and submit their RSVP through the platform
1
Earn Points
Verified attendance automatically triggers reward points credited to the student account
4
Attend & Verify
Students attend the event and authorised personnel verify attendance via unique QR code
2
Redeem at Cafeteria
Students redeem accumulated coupon points at the CUT Cafeteria (1 point = R1.00)
5
Coupon Wallet
Points are stored in a student coupon wallet with full transaction history and balance tracking
3

## Slide 8
Project Aim & Objectives
To centralise campus event communication and increase student participation through a verified attendance reward system
Centralise Event Info
Student RSVP
Admin Event Management
Reward Points
Attendance Verification
Single platform for all CUT campus events, accessible to all students and administrators
Students RSVP to events; one registration per event with admin visibility of lists
Authorised admins create, update, and publish events with role-based access control
Automatic reward points upon verified attendance; coupon wallet and cafeteria redemption
Unique event QR code enables authorised personnel to verify and record attendance

## Slide 9
Students
Discover and RSVP to campus events. Verify attendance via QR code. Earn reward points and manage coupon wallet for cafeteria redemption.
Admins
Create, update, and publish campus events. Access RSVP lists and manage student attendance verification using event-specific QR codes.
Accept student reward coupons as payment. Benefit from traceable redemption records and improved demand forecasting for operations.
Cafeteria
IT Support
Maintain platform infrastructure, ensure system availability, support integration of Flutter, ASP.NET, and Supabase components securely.
Management
Govern reward policy and prize allocation. Gain operational insights from participation data. Oversee platform compliance with CUT standards and POPIA.
Dev Team
Lead requirements gathering, system design, development, testing, documentation, and deployment of the Campus Coupon platform across all phases.
CUT Management
CUT Students
Event Administrators
CUT Cafeteria
IT / Technical Support
Prominent Programmers
Who Benefits From Campus Coupon?
Stakeholder ecosystem — roles, relationships, and value delivered by the platform

## Slide 10
From the Current Process to the Proposed Solution
Side-by-side comparison of AS-IS and TO-BE campus event management processes
TO-BE
AS-IS
Fragmented Channels
Central Event Platform
Event info spread across multiple uncoordinated channels
Single platform for event discovery, RSVP and updates
Limited Data & Uncertainty
Reliable Records & Insights
No reliable attendance data causes operational uncertainty and food waste
Auto reward points, coupon wallet and records support operational decisions
Unpredictable Attendance
Verified Attendance
Variable student awareness leads to unreliable RSVP and attendance
Student RSVP confirmed and attendance verified via unique QR code
01
02
03

## Slide 11
Project Scope & Boundaries
Defining what is included, constrained, and assumed in Phase 1
CONSTRAINTS
IN SCOPE
Event & RSVP Management
Technology Stack
Event creation, publishing, student RSVP (one per event), admin RSVP lists
Flutter, ASP.NET & Supabase mandated; stable internet dependency required
Auth & Records
Assumptions
Role-based access, user authentication, event/attendance/reward records, testing evidence
Only documented assumptions from SRS apply; CUT admin approval required for deployment
Attendance & Rewards
Schedule & Access
QR attendance verification, auto reward points, coupon wallet, redemption records
ITC327W academic timeline; no assumed access to existing CUT APIs or systems
01
02
03

## Slide 12
What the Stakeholder Told Us
Stakeholder Input → Requirement → System Response | Meeting: 26 August 2026
Attendance Control
Unique QR Code
Admin Registers
Reward Policy
Cafeteria Rules
Track & control student attendance at CUT events → Verified attendance register per event
Unique, date-specific QR code per event; one event per day; QR visible at event end for traffic flow
Administrator access to RSVP lists and attendance registers per event for reporting
Points awarded after SRC vote & on initial sign-up; Governance & Student Life manage prize allocation
Minimum points threshold for redemption; 1 pt = R1.00; spend threshold before attending further events

## Slide 13
Auth
User registration and sign-in. Role-based access control for students, admins, and cafeteria staff.
Attend
Admin verifies attendance via unique QR code. Attendance register generated per event.
Create, update, and publish events. Students view event details and availability.
Events
Rewards
Automatic points awarded after verified attendance. Students view wallet balance and history.
RSVP
Student RSVP limited to one per event. Admins access full RSVP lists per event.
Redeem
Eligible cafeteria redemption of points. Balance reduced on redemption with full transaction record.
RSVP System
Authentication & Access
Attendance Verification
Event Management
Rewards & Wallet
Redemption
Core Functional Requirements
Grouped by feature area – Campus Coupon system capabilities

## Slide 14
Quality, Security & Responsible Data Handling
Non-functional requirements, security standards, and ethical data practices for Campus Coupon
Usability & Performance
Intuitive UI for all roles. Fast response times. Consistent availability and reliable system uptime across Flutter and ASP.NET layers.
Security & Access Control
Role-based access control. Prevention of unauthorised access. Activity monitoring. Malware and scam awareness measures enforced.
Data Integrity & Confidentiality
Accurate attendance, RSVP, and reward records. Confidentiality agreements in place. Student information protected at all system layers.
POPIA & Ethical Standards
Full POPIA compliance. Adherence to CUT policies and ethical standards. Responsible handling of stakeholder and student data throughout.

## Slide 15
Integrated Solution Architecture
How Flutter, ASP.NET, and Supabase work together to power Campus Coupon
2
1
ASP.NET API Layer
Flutter UI Layer
Application services & business logic. REST API endpoints, validation, reward calculations, and system integration.
Student & admin interfaces (mobile/web). Event discovery, RSVP, QR scanning, coupon wallet, and role-based dashboards.
3
4
Core Data Entities
Supabase Backend
Events, Users, RSVPs, Attendance records, Reward points, Redemptions, and transaction history.
Authentication, database, storage & access control. Manages users, roles, and secure data persistence.

## Slide 16
Technical
Flutter, ASP.NET, and Supabase are proven, well-supported technologies. Team skills align with required stack. Development environment is accessible and documented.
Schedule
Project phases align with ITC327W academic schedule. Microsoft Project plan establishes realistic milestones, dependencies, and responsibilities within the available timeframe.
Solution addresses confirmed stakeholder needs at CUT Welkom Campus. Roles and workflows align with existing student and admin processes.
Operational
Legal
POPIA compliance considered in data handling design. Role-based access and confidentiality agreements address privacy obligations. CUT policies and ethical standards observed.
Economic
Prototype development uses open-source and free-tier tools. No significant hardware expenditure required. Resource requirements are within academic project scope.
Ethical
Responsible use of student information is prioritised. Stakeholder engagement is evidence-based and transparent. Reward policy governance ensures fair and equitable treatment of all users.
Economic Feasibility
Technical Feasibility
Schedule Feasibility
Operational Feasibility
Legal Feasibility
Ethical Feasibility
Is Campus Coupon Feasible?
Professional feasibility analysis across six critical dimensions

## Slide 17
Project Risk Analysis
Documented risks with likelihood, impact, mitigation, and ownership — Top 3 risks highlighted
Data Security & Privacy ⚠ HIGH
Unauthorised Access ⚠ HIGH
Connectivity Failure ⚠ HIGH
Technology Challenges
Stakeholder Availability
Likelihood: High
Impact: Critical
Mitigation: POPIA compliance, encrypted data, role-based access
Owner: DB Developer
Likelihood: Medium
Impact: Critical
Mitigation: Role-based auth, Supabase access control, activity monitoring
Owner: API Developer
Likelihood: Medium
Impact: High
Mitigation: Offline fallback design, stable network requirement documented
Owner: Flutter Developer
Likelihood: Medium
Impact: Medium
Mitigation: Team upskilling, peer review, phased development approach
Owner: All Developers
Likelihood: Medium
Impact: High
Mitigation: Scheduled meetings, documented sign-off, early engagement
Owner: Project Lead

## Slide 18
Start
End
Microsoft Project Plan
Campus Coupon – ITC327W Phase Timeline & Milestones
Phase 1
Aug – Sep 2026
Oct – Nov 2026
Nov – Jan 2027
Feb – Mar 2027
Apr – May 2027
Phase 2
Phase 3
Phase 4
Phase 5
Planning, stakeholder engagement, requirements gathering & SRS documentation.
System architecture, UML diagrams, ERD & interface design.
Flutter, ASP.NET & Supabase development, integration & unit testing.
System testing, UAT, stakeholder review & bug resolution.
Final demo, presentation prep, defence & project handover.

## Slide 19
Project Management & Collaboration
Tools, controls, and collaboration infrastructure supporting Campus Coupon Phase 1
Microsoft Project
Planning, task dependencies, milestones, and individual responsibilities across all phases
GitHub Repository
Version control, documentation storage, repository activity, and collaborative evidence
Progress Tracker
Task progress, individual contributions, stakeholder engagement, and phase reflections
Confidentiality
Passwords, API keys, and stakeholder data handled under confidentiality and CUT policy

## Slide 20
What We Have Achieved in Phase 1
Evidence-based milestones completed during Phase 1 – Planning, Requirements & Feasibility
Stakeholder Confirmed
Scope Established
External stakeholder identified and formally confirmed by Student Development Officer
Project scope, constraints, and assumptions defined and documented in Phase 1 baseline
Kick-Off Completed
Stakeholder kick-off engagement and requirements discussion conducted and documented
Tech Stack Confirmed
Flutter, ASP.NET, and Supabase confirmed; GitHub repository and MS Project plan established
SRS Prepared
Initial Software Requirements Specification drafted from stakeholder inputs and meetings
Evidence Documented
Stakeholder letter, meeting minutes, agenda, and kick-off evidence compiled and referenced

## Slide 21
Challenges, Learning & Improvement
Identifying, analysing, correcting, and improving — a professional project management approach
Challenge
Stakeholder availability constraints delayed initial requirements gathering and kick-off meeting scheduling
Effect
Delayed finalisation of core requirements and postponed SRS drafting during early Phase 1 weeks
Corrective Action
Scheduled structured meetings with confirmed agendas; documented all interactions with minutes and evidence
Lesson Learned
Early stakeholder scheduling and formal documentation protocols are essential for Phase 2 design activities

## Slide 22
Phase 1 Journey Recap
From problem identification to a realistic project baseline – Campus Coupon Phase 1
Problem
Identified
Fragmented event communication & low student engagement defined
Stakeholder
Engaged
Student Development Officer confirmed & requirements gathered
Scope &
Feasibility
Project boundaries defined & feasibility assessed across six dimensions
Requirements
Defined
Functional & non-functional requirements documented in initial SRS
Project
Baseline
Risks identified, MS Project plan established & Phase 2 ready

## Slide 23
The Value of the Proposed Solution
Designed outcomes for each stakeholder group – Campus Coupon's intended impact
For Students
Better event visibility, RSVP convenience, and attendance-based rewards through a centralised platform
For Event Administrators
Centralised event management, RSVP visibility, and streamlined attendance verification
For CUT Cafeteria
Controlled reward redemption, traceable coupon transactions, and participation insights
For CUT Management
Improved participation data, governance oversight, and operational insight into campus engagement

## Slide 24
Phase 1 Conclusion
From Problem Identification to a Realistic Project Baseline.
Problem Identified
Fragmented event communication and low student engagement confirmed as real campus challenges.
1
Scope & Feasibility
Project boundaries defined; technical, operational, and schedule feasibility assessed and confirmed.
4
Stakeholder Engaged
Student Development Officer confirmed; requirements gathered and documented with formal sign-off evidence.
2
Risks & Project Plan
Key risks identified with mitigations; Microsoft Project schedule and GitHub repository established.
5
Requirements & Technology
Core functional requirements documented in SRS; Flutter, ASP.NET, and Supabase stack confirmed.
3

## Slide 25
Thank You
CAMPUS COUPON – ITC327W – Phase 1 Presentation & Defence
02
01
Institution
Our Team
Central University of Technology – Welkom Campus.
Prominent Programmers (Pty) Ltd – ITC327W Phase 1 Project Team.
03
04
Questions & Discussion
Project
We welcome your questions, feedback, and engagement from the panel.
Campus Coupon – Centralised Event Engagement Platform.